BHROMON

The Community-Driven Intelligence Platform for Bangladeshi Exploration

OFFICIAL PRE-SEED PROJECT PLAN
Version: 4.1 -- Comprehensive Pre-Seed Edition
Date: June 2026

Company Details: Bhromon Ltd. (Proposed Private Limited Company under RJSC, Bangladesh)
Founder &amp; CEO: M. S. Rana (CEO &amp; Product Lead)
Co-Founder &amp; CTO: Izhaan Intellect
WhatsApp Contact: 01762033445 | Email: mybhromon@gmail.com
Website: https://bhromon.fun | Platform Status: https://bhromon.fun

BHROMON

The Community-Driven Intelligence Platform for Bangladeshi Exploration

Project Plan v4.0 -- Comprehensive Pre-Seed Edition

<i>"We are not a marketplace. We are the map, the guide, and the trusted companion."</i>

---

Table of Contents

1. Executive Summary

2. Vision, Mission &amp; Values

3. Problem Statement -- Deep Analysis

4. Solution Architecture

5. Market Analysis

6. Target Personas -- Full Profiles

7. Product Features -- Complete Specification

8. User Experience Design

9. Trust &amp; Safety Framework

10. Cold-Start Strategy

11. Technical Architecture

12. Offline-First System Design

13. Cloud Infrastructure &amp; Backend

14. Monetization Strategy

15. Go-to-Market Strategy

16. Competitive Landscape

17. Risk Analysis &amp; Mitigation

18. Team &amp; Hiring Plan

19. Financial Model

20. Development Roadmap

21. KPIs &amp; Success Metrics

22. Legal &amp; Compliance

23. Partnerships &amp; Ecosystem

24. Social Impact

25. Investor Thesis

---

1. Executive Summary

Company: Bhromon | Stage: Pre-Seed | Ask: $75,000 (≈ BDT 82,00,000)

Bhromon is building Bangladesh's definitive community-owned travel intelligence platform. In a market where 20 million domestic travelers navigate fragmented Facebook groups, decade-old blogs, and booking-biased apps, Bhromon delivers verified ground-truth, offline resilience, and authentic peer knowledge through a mobile-first platform engineered for the realities of Bangladesh's connectivity landscape.

The Opportunity in One Line

Bangladesh has 20M+ domestic travelers, 60%+ smartphone penetration, and zero structured travel intelligence platform -- Bhromon is that platform.

What Makes Bhromon Different

| Dimension | Everyone Else | Bhromon |
| --- | --- | --- |
| Content motivation | Booking commissions | Community trust scores |
| Reliability offline | Crashes at 0% signal | Full functionality in CHT |
| Content freshness | Static, never updated | Decay alerts + re-confirmation |
| Trust layer | None / star ratings | Transparent Explorer Score formula |
| Cold start | Empty map | 300 TripLogs seeded pre-launch |

Key Numbers

- **$75K** seed ask -> 6-month runway to public launch

<b>300+</b> verified TripLogs before a single public user signs up

<b>8</b> divisions covered at launch

<b>4</b> revenue streams -- zero banner ads, ever

<b>Year 3</b> break-even target with $170K projected revenue

---

2. Vision, Mission &amp; Values

Vision

A Bangladesh where every traveler -- from a university student backpacking in Sajek to a family planning their first Sundarbans trip -- has access to verified, current, community-owned intelligence about every corner of this country.

Mission

Build the definitive, community-owned repository of travel intelligence for Bangladesh -- structured, searchable, peer-validated, and accessible without internet connectivity.

Core Values

1. Ground-Truth First

Every feature, every design decision, every moderation policy serves one goal: surfacing what is actually true on the ground, not what generates a booking commission.

2. Offline as a Right

Connectivity is a privilege in Bangladesh's most beautiful places. Offline capability is a first-class citizen, not an afterthought. If it doesn't work without signal in the Chittagong Hill Tracts, it doesn't ship.

3. Radical Transparency

The Explorer Score formula is public. Moderation decisions are appealable. Partner content is always labeled. No hidden algorithms, no secret boosts, no paid rankings.

4. Community Owns the Knowledge

Content created by the community belongs to the community. Explorers are credited, recognized, and rewarded. The platform facilitates -- it does not extract.

5. Safety is Non-Negotiable

Travel information can have life-safety consequences. A single false safety tip can ruin a trip or endanger a life. Safety flags receive immediate action, not queue management.

6. Preservation Over Perfection

The undocumented knowledge of a CHT village elder is more valuable than a polished hotel review. Bhromon dignifies local wisdom and creates permanent, searchable records of knowledge that would otherwise be lost.

---

3. Problem Statement -- Deep Analysis

3.1 The Information Desert

Bangladesh's domestic travel market is experiencing rapid growth -- particularly among youth aged 18-35 -- yet the digital information infrastructure is profoundly broken across five dimensions:

Dimension 1: Fragmentation

Travel knowledge in Bangladesh exists across 200+ closed Facebook groups, Messenger threads, decade-old blog posts on BlogSpot, and YouTube videos without searchable transcripts. A traveler planning a trip to Sajek must:

Join 8-12 Facebook groups

Post questions and wait hours/days for responses

Cross-reference contradictory information from strangers

Discover critical facts (washed-out roads, ferry schedule changes) only upon arrival

Cost to traveler: 4-8 hours of research that produces unreliable results.

Dimension 2: Dangerous Information Asymmetry

The gap between what travelers know before departure and what they encounter on arrival is not merely inconvenient -- it can be dangerous:

<b>CHT access rules</b> change seasonally and by political climate; online information is consistently outdated

<b>Road conditions</b> in haor regions and hill tracts are heavily weather-dependent; no real-time update mechanism exists

<b>Ferry schedules</b> in the Sundarbans and Barisal region change without public announcement

<b>CNG and rickshaw fares</b> in tourist areas are systematically inflated for outsiders; no fair-fare reference exists

<b>Safety incidents</b> (robbery corridors, flood zones, unstable bridges) are known locally but never reach travelers

Cost to traveler: Financial loss averaging BDT 800-2,500 per trip from information asymmetry; in worst cases, safety incidents.

Dimension 3: Commercial Corruption of Trust

Existing digital travel resources in Bangladesh are structurally corrupted by commercial incentives:

Hotel booking apps surface properties based on commission rate, not quality

Facebook travel pages monetize through "sponsored" posts indistinguishable from genuine recommendations

YouTube travel channels receive free stays/meals in exchange for positive coverage, undisclosed

"Best of" lists in travel blogs are predominantly paid placements

Result: Bangladeshi travelers have developed a deep, rational distrust of digital travel advice. Authentic knowledge stays trapped in private conversations.

Dimension 4: Ephemeral Knowledge

The most valuable travel intelligence -- a working phone number for a reliable boat guide in Tanguar Haor, a warning about a seasonal trail closure, the exact fare for the blue CNG vs the red one -- exists in conversations that disappear. No mechanism exists to make this knowledge permanent, searchable, or verifiable.

Dimension 5: Connectivity Exclusion

The most spectacular travel destinations in Bangladesh -- Sajek Valley, Nilgiri, Tanguar Haor, Sundarban interior, Lawachara -- have poor to zero mobile connectivity. Every existing digital travel platform fails completely at these destinations, precisely when travelers need guidance most.

3.2 Market Failure Summary

| Problem | Current "Solution" | Why It Fails |
| --- | --- | --- |
| Finding trip info | Facebook groups | Closed, unsearchable, real-time only |
| Verifying tip accuracy | Ask multiple sources | No consensus mechanism, no decay |
| Getting offline access | Screenshot everything | No structure, no map, no sync |
| Fair pricing reference | Ask locals | Locals give outsider prices |
| Safety information | Hope for the best | No real-time crowdsourced system |
| Preserving local knowledge | It disappears | No structured documentation platform |

---

4. Solution Architecture

4.1 Platform Philosophy

Bhromon is a geospatial knowledge graph -- not a booking platform, not a social network, not a review aggregator. The distinction matters:

A <b>knowledge graph</b> structures relationships between places, tips, people, and time

Every piece of content has a location, an author, a timestamp, a trust score, and a freshness state

The graph becomes more valuable with every addition because connections between nodes increase exponentially

No single entity -- including Bhromon -- can corrupt the graph without the community detecting it

4.2 The Core Loop

DISCOVER -> DOCUMENT -> VALIDATE -> SHARE -> EARN REPUTATION -> UNLOCK PRIVILEGES

^                                                              |

+------------------------ Repeat ------------------------------+

Every feature is designed to strengthen one or more steps in this loop.

4.3 The Five Pillars

Pillar 1 -- The Verified Map

Every location pin carries a Trust Score computed from:

Community confirmation count and recency

Author's Explorer Score

Flag history (Outdated / Inaccurate / Spam / Safety)

Time since last confirmed activity

Pins are color-coded: Grey (Unverified) -> Mint (Community) -> Gold (Verified) -> Deep Green (Region Expert) -> Amber (Pioneer)

The map is offline-capable: pre-cached OpenStreetMap tiles + downloaded pin data means full navigation at zero signal.

Pillar 2 -- TripLogs

Structured travel stories built on a block-based editor:

| Block Type | Content | Special Feature |
| --- | --- | --- |
| Text | Rich formatted narrative | Inline translation hints |
| Image | Photo with caption | Auto-compress, EXIF strip, offline cache |
| Video | Short-form travel clip | Auto-compress, video caching |
| Cost Entry | Itemized expense table | Live BDT/USD total |
| Route | Drawn polyline on map | Offline-navigable |
| Safety Note | Flagged warning text | Info / Warning / Danger severity |

TripLogs have a Completeness Gate: must include title, ≥1 image/video, ≥1 cost entry, a safety details note, and a drawn route before publish. This structural requirement produces rich, comparable content rather than "nice photos, but where exactly?"

Pillar 3 -- Pro-Tips Engine

Bite-sized local wisdom with an expiry date.

Every Pro-Tip carries:

`lastConfirmed` timestamp

- `decayStatus`: Fresh (<30 days) -> Aging (30–180 days) -> Stale (>180 days)

`helpfulVotes`, `outdatedVotes`, `flagCount`

- `decayFactor`: 0.0->1.0 weight for feed ranking

When a tip reaches Stale status:

1. A nightly Cloud Scheduler marks it

2. FCM push sent to original author + nearby saved users

3. Decay badge turns red in UI

4. Feed ranking weight drops to near-zero

5. Author or any confirmed user can re-validate with one tap

This creates a self-cleaning database -- tips either stay accurate or visibly die.

Pillar 4 -- Offline Vault

One-tap district download. Works at zero signal.

Download includes:

All LocationPins for the district bounding box

All TripLogs linked to those pins (full content, all blocks)

All Pro-Tips for those locations

Pre-compressed images for all ImageBlocks (max 800px, JPEG 80%)

OpenStreetMap tile cache (zoom 10-16, ~50 MB/district)

Offline writes queue to an outbox in Hive, sync automatically on reconnect, and route to a three-way merge dialog on conflict.

Pillar 5 -- Trust Engine

The Explorer Score system is the immune system of the platform.

Score = (helpfulVotes × 2) + (tripsPublished × freshnessDecay)

+ peerEndorsements − (spamFlags × 5) − (safetyFlags × 10)

The formula is publicly displayed in every user's score breakdown screen. Gaming attempts are visible -- any unusual spike in helpful votes from new accounts triggers the flag aggregation pipeline.

Trust tiers gate platform privileges:

- **Unverified** -> Post Pro-Tips only

- **Community (≥50)** -> Publish full TripLogs

- **Verified (≥200)** -> Create Premium Guides

- **Region Expert (≥500 + council nomination)** -> Division moderation tools

- **Pioneer (Founding program)** -> Permanent, permanent badge, cannot be demoted

---

5. Market Analysis

5.1 Market Sizing

Total Addressable Market (TAM): ~20 million

Bangladesh's domestic leisure travel market. Post-pandemic recovery has driven consistent growth, with BTRI (Bangladesh Tourism Research Institute) estimating 18-22 million domestic leisure trips annually. Youth-led travel is the fastest-growing segment.

Serviceable Addressable Market (SAM): ~5 million

Urban mobile-first travelers aged 18-35 who actively research trips via smartphone. This segment:

Has 4G LTE access in home cities

Uses Facebook groups and YouTube for travel research

Owns a smartphone with ≥2GB storage for offline content

Makes ≥2 leisure trips per year

Serviceable Obtainable Market (SOM -- Year 1): 50,000 MAU

Achievable through:

- Founding Explorers network effects (30 -> 10K within 3 months)

University ambassador program (15 campuses, ~150 active ambassadors)

Invite-only FOMO beta launch

Organic social sharing of TripLog content

Year 3 Target: 150,000 MAU

Driven by:

Proven content quality attracting organic search traffic

Partnership with Bangladesh Tourism Board

Word-of-mouth from satisfied travelers

Premium Guide marketplace attracting top content creators

5.2 Market Dynamics

Tailwinds:

1. Bangladesh GDP per capita rising -> more discretionary travel spend

2. Gen Z and millennial travel culture maturing in urban centers

3. 4G coverage expanding -- 60% smartphone penetration

4. Government investment in tourism infrastructure (CHT, Sundarbans corridors)

5. Rise of "workation" culture post-COVID -> longer domestic trips

Headwinds:

1. Low digital payments adoption -> monetization friction

2. Content moderation at scale in Bengali language requires specialized capability

3. Some target demographics still prefer WhatsApp/Facebook over dedicated apps

4. Regulatory uncertainty around CHT content (government sensitivity)

5.3 Revenue Opportunity

At 150,000 MAU with 5% premium conversion:

7,500 Premium Guide purchases/month @ average BDT 250 = <b>BDT 18.75L/month</b>

50 active Partner listings @ BDT 8,000/month = <b>BDT 4L/month</b>

2 Regional Board contracts @ BDT 3,00,000/year = <b>BDT 50K/month equivalent</b>

<b>Total: ~BDT 23L/month (~$21K/month) at Year 3 scale</b>

---

6. Target Personas -- Full Profiles

Persona 1: Shefali -- The Modern Explorer

Demographics: 21, Dhaka University computer science student, lives in Mirpur, family income BDT 60K/month

Travel behavior:

3-4 trips/year, budget BDT 3,000-8,000 per trip

Always travels with 2-4 friends, never solo

Documents everything on Instagram Stories and Reels

Prefers off-beat destinations: Sajek backtrails, Tanguar Haor boat routes, Birishiri

Books nothing in advance -- decides week-of

Pain points:

Spends 6+ hours on Facebook groups before every trip

Gets contradictory information, goes anyway, discovers the truth on arrival

Has been ripped off by CNG drivers who "didn't know" the local rate

Lost a hiking trail once because the blog post was from 2018 and the route had changed

What Bhromon gives her:

One search replaces 6 hours of Facebook scrolling

Exact CNG fare for every common route, confirmed within the week

Trail condition updated by someone who hiked it 3 days ago

Her own trip becomes a TripLog that helps the next Shefali

Explorer journey:

Month 1: Discovers app via university ambassador -> reads 3 TripLogs -> goes on trip

Month 2: Adds 4 Pro-Tips after returning -> earns Community tier

Month 3: Publishes her first full TripLog -> 47 upvotes in first week -> Verified tier

Month 8: Creates a Premium Guide to Sajek -> earns BDT 3,500 in first month

---

Persona 2: Karim -- The Weekend Professional

Demographics: 31, mid-level bank manager in Chittagong, married with one child, household income BDT 1.5L/month

Travel behavior:

6-8 weekend trips/year + 1-2 longer family trips

Budget BDT 15,000-40,000 per trip

Time-poor: needs reliable, copy-paste itineraries

Cox's Bazar, Sylhet, Bandarban are repeats; wants new destinations

Books accommodation in advance; prefers verified recommendations

Pain points:

Doesn't have time to research -- just needs it to work

Has arrived at a "recommended" guesthouse to find it closed for renovation

Needs cost certainty to plan family finances

Safety is non-negotiable with a 6-year-old

What Bhromon gives him:

A complete 2-day Bandarban itinerary with confirmed costs, copied to notes in 30 seconds

Guesthouses marked as Verified (with recency) vs Unconfirmed

Safety notes for each location with exact child-specific considerations

One-tap download of the district before his phone goes offline in the hills

Monetization value:

Karim will pay BDT 150-300 for a Premium Guide that saves him 3 hours of research. He'll purchase 4-6 per year. He's the platform's most direct revenue source.

---

Persona 3: Farida -- The Local Sage

Demographics: 58, retired schoolteacher in Bandarban district, has lived in CHT for 30 years

Knowledge profile:

Knows every navigable trail within 40km of her village

Has relationships with every boat captain on the Sangu River

Remembers which trails flood in which months and exactly how deep

Can name the best food stalls, identify safe camping sites, predict weather by cloud patterns

Current behavior:

Answers questions in the local Facebook group (500 members)

Takes calls from strangers referred by friends-of-friends

Has never been paid for this knowledge

Knows her information reaches maybe 50 people/year

Pain points:

No way to make her knowledge permanently available

Answering the same questions repeatedly is exhausting

Has no way to update information when conditions change

Feels her knowledge will be lost when she's gone

What Bhromon gives her:

A structured format that captures her knowledge in a searchable, permanent form

Pioneer badge from the Founding Explorers program -- permanent recognition

Her Pro-Tips reaching thousands of travelers instead of 50

The dignity of being credited as a Region Expert for CHT

A small stipend from the Founding Explorers commission fund

Platform value:

Farida's network and authentic knowledge creates the most defensible moat. No competitor can replicate 30 years of ground-truth CHT knowledge held by trusted local figures.

---

Persona 4: Rafiq -- The Ambitious Photographer

Demographics: 27, freelance travel photographer in Dhaka, building an Instagram following (12K followers)

Content behavior:

10-12 trips/year, subsidized by photography assignments

Documents everything: photos, costs, transportation details, timing

Has 3 unpublished Notion documents full of detailed trip notes

Wants to monetize his knowledge but doesn't know how

What Bhromon gives him:

A platform where his structured knowledge earns Explorer Score

- Verified tier unlocks Premium Guide creation -> monetization

Profile page doubles as a portfolio -- links to his full TripLogs

Brand differentiation: "Rafiq -- Verified Bhromon Explorer, CHT Specialist"

Revenue potential:

At Verified tier, Rafiq creates 2 Premium Guides/month @ BDT 400 each -> BDT 640/month after platform 20% -> modest but meaningful passive income that grows as his follower base does.

---

7. Product Features -- Complete Specification

7.1 Discovery Map

| Feature | Specification | Priority |
| --- | --- | --- |
| MapLibre GL rendering | OpenStreetMap tiles, offline-capable | P0 |
| Trust-tier pin colours | 5 tiers, colour-coded, legend always visible | P0 |
| Pin clustering | Density-based clustering for urban areas | P0 |
| Proximity search | GeoHash-6 range query, 50m-50km radius | P0 |
| Division filter | Filter by all 8 BD administrative divisions | P1 |
| Trust-tier filter | Show only Verified+, Community+, or All | P1 |
| Map filter persistence | Filter state saved in UserPrefs Hive box | P2 |
| Long-press draft pin | Initiates new LocationPin creation flow | P1 |
| Live TripLogs overlay | "3 TripLogs here" callout on tapped pin | P0 |
| Satellite tile toggle | Switch between street and satellite view | P2 |

7.2 TripLog Editor

| Feature | Specification | Priority |
| --- | --- | --- |
| Block-based editor | Drag-reorder blocks via long-press | P0 |
| Text blocks | Rich text: bold, italic, lists | P0 |
| Image blocks | Pick from gallery or camera, auto-compress | P0 |
| Cost entry blocks | Itemized rows, live BDT/USD total | P0 |
| Route drawing | Polyline draw on inline map, save GeoPoints | P0 |
| Safety note blocks | Info / Warning / Danger with icon + color | P1 |
| Completeness gate | Checklist shown before publish: 5 requirements | P0 |
| Auto-save draft | Every 30 seconds to Hive; survives app kill | P0 |
| Draft recovery | Prompts to restore unsaved draft on open | P1 |
| TripLog preview | Full rendered preview before publish | P1 |
| Sync status chip | Synced / Pending / Conflict indicator in editor | P0 |
| Location pinning | Attach TripLog to existing or new LocationPin | P0 |
| Word/image count | Live count in footer: "1,240 words - 8 photos" | P2 |

7.3 Pro-Tip Engine

| Feature | Specification | Priority |
| --- | --- | --- |
| Tip submission | Max 280 characters, category required | P0 |
| Category selector | Transport / Food / Safety / Route / Stay / Heritage | P0 |
| Helpful vote | Tap thumb-up; optimistic update; deduped | P0 |
| Outdated vote | Marks for decay; contributes to demotion | P0 |
| Decay badge | Green / Amber / Red; visible on all tip surfaces | P0 |
| Re-confirm tap | One tap -> ConfirmTipUseCase -> reset timestamp | P0 |
| Last Confirmed display | "Confirmed 3 days ago" on every tip | P0 |
| Stale bar | Red "Re-confirm needed" bar on 180d+ tips | P0 |
| Author attribution | Name + tier badge on every tip | P1 |
| Tip categories feed | Filter tips by category at a location | P1 |
| Tip flagging | Flag as: Outdated / Inaccurate / Spam / Safety | P0 |
| Decay notification | FCM push to author + saved-district users | P1 |

7.4 Offline Vault

| Feature | Specification | Priority |
| --- | --- | --- |
| District picker | Visual district selector with size estimate | P0 |
| Download progress | Stream progress 0.0 -> 1.0 with step labels | P0 |
| OSM tile pre-cache | Zoom 10-16, ~50 MB per district | P0 |
| Image pre-fetch | Download + compress all TripLog images | P1 |
| Encrypted storage | AES-256 Hive boxes via flutter_secure_storage | P0 |
| Offline write queue | Hive outbox; FIFO; persists across app kills | P0 |
| Auto-sync on reconnect | ConnectivityService triggers SyncManager | P0 |
| Outbox count badge | Red badge on Vault nav tab | P0 |
| Sync status bar | Persistent banner when outbox > 0 | P0 |
| Merge conflict dialog | 3-way: Original / Local / Server / Edit merged | P1 |
| Delete vault | Remove district bundle + tiles + images | P1 |
| Bundle size display | "47 MB - Last synced 2 days ago" | P1 |
| Offline search | Search cached TripLogs + tips by keyword | P2 |

7.5 Trust &amp; Moderation

| Feature | Specification | Priority |
| --- | --- | --- |
| Explorer Score display | Score + tier + badge on all profile surfaces | P0 |
| Score breakdown | "How is my score calculated?" full detail screen | P1 |
| Flag bottom sheet | 4 flag types; Safety = instant hide | P0 |
| Auto-moderation | Cloud Function thresholds: Spam≥2, Outdated≥3 | P0 |
| Immediate safety hide | Content hidden before moderation review | P0 |
| Appeal flow | Submit reason -> co-founder review -> FCM result | P1 |
| Tier upgrade notification | FCM when crossing tier threshold | P1 |
| Region Expert nomination | Admin-initiated; requires 500+ score | P2 |
| Pioneer badge | Permanent; assigned during Founding program | P0 |
| Public formula display | Score formula visible to all users | P0 |
| Weekly leaderboard | Top explorers by division this week | P2 |
| Streak system | Daily activity streak; +XP bonuses | P2 |

7.6 Premium Guides

| Feature | Specification | Priority |
| --- | --- | --- |
| Creation gate | Verified tier (≥200 score) required | P0 |
| Long-form format | Extended TripLog with additional block types | P1 |
| Price setting | Author sets BDT 99-999 range | P1 |
| Purchase flow | In-app purchase via bKash / Nagad / card | P1 |
| 80/20 split | 80% to author, 20% to platform | P0 |
| Guide preview | First 3 blocks free; rest paywalled | P1 |
| Author earnings dashboard | Monthly earnings, purchases, downloads | P2 |
| Guide featuring | Staff pick label; editorial curation | P2 |

7.7 Traveler Chats

| Feature | Specification | Priority |
| --- | --- | --- |
| Direct messaging | Chat peer-to-peer between explorers | P1 |
| Active chat lists | Display list of ongoing chats with last message | P1 |
| Participant lookup | Launch chat window from any public profile | P1 |

7.8 OTA Auto-Updates

| Feature | Specification | Priority |
| --- | --- | --- |
| Version check | Compare local code version against Firestore `app_config/version` | P0 |
| Dialog alert | Display version release notes and direct download button | P0 |
| Mandatory updates | Support blocking modal if version is marked mandatory | P0 |

7.9 AR Compass / HUD

| Feature | Specification | Priority |
| --- | --- | --- |
| Camera overlay | Render proximity points as floating cards on live camera stream | P2 |
| Orientation sync | Sync compass bearing with hardware magnetometer | P2 |

7.10 SOS Hub Dialog

| Feature | Specification | Priority |
| --- | --- | --- |
| Emergency contacts | quick access to local rescue services by region | P1 |
| Direct dial | Tap contact card to trigger device phone call | P1 |

---

8. User Experience Design

8.1 Design Principles

1. Context-aware information hierarchy

The home screen knows your division, your score, your vault status, and your activity streak. It surfaces the most relevant content for your context -- not a generic best-sellers list.

2. Decay is visible, never hidden

No content that might be outdated should look the same as fresh content. The decay badge system makes information age a first-class UI element, not a hidden metadata field.

3. Offline confidence, not offline anxiety

The app should never leave a user uncertain about what's available offline. The vault status bar, district download badges, and offline-ready indicators give constant, unambiguous status.

4. Trust signals at every touch point

Every piece of content -- every pin, every TripLog, every tip -- carries its trust tier, its age, and its confirmation status. Users should never have to wonder "but is this reliable?"

5. Actions earn recognition

Every helpful action is acknowledged. Upvoting a tip, re-confirming accuracy, publishing a TripLog -- each earns visible score, tier progress, or a streak extension. The platform should feel like it appreciates you.

8.2 Screen Architecture

App Shell (go_router)

+-- Discover (Home Feed)          ← Default landing screen

|   +-- Featured TripLogs (horizontal scroll)

|   +-- Nearby Spots (distance-sorted pins)

|   +-- Explorer Spotlight (top contributors)

|   +-- Live Pro-Tips (category-filtered)

|   +-- Daily Challenge widget

|

+-- Map (Full-screen MapLibre)

|   +-- Trust-tier colour pins

|   +-- Cluster view (>5 pins in viewport)

|   +-- Filter bar (tier / division / category)

|   +-- Pin popup -> detail -> TripLog list

|

+-- + Create (FAB -> bottom sheet)

|   +-- New TripLog -> Editor screen

|   +-- New Pro-Tip -> Add tip sheet

|   +-- New Location Pin -> Draft pin overlay

|

+-- Vault (Offline Manager)

|   +-- Downloaded districts grid

|   +-- Download new district flow

|   +-- Sync status + outbox queue

|   +-- Conflict resolution screen

|

+-- Profile (Explorer Profile)

+-- Score + tier + badges

+-- Trip history grid

+-- Division expertise map

+-- Achievements + streak

8.3 Navigation Patterns

<b>Bottom navigation:</b> Discover  -  Map  -  +  -  Vault  -  Profile

<b>Deep links:</b> `bhromon.app/trip/{id}`, `/guide/{id}`, `/profile/{uid}`

<b>Back behavior:</b> Standard Android back stack; iOS swipe-to-back

<b>Modal sheets:</b> All creation flows; flag sheet; conflict dialog; filter panels

- **Full-screen transitions:** Map -> pin popup -> TripLog detail

<b>Tab state preservation:</b> Each tab maintains its scroll position and filter state

8.4 Accessibility Standards

All tap targets ≥ 48 × 48 dp

WCAG 2.1 AA contrast (≥4.5:1 for all text/background)

Full screen reader support (Semantics widgets throughout)

Large text support via MediaQuery.textScaler

Colour is never the sole conveyor of information (decay dot + text label)

VoiceOver / TalkBack tested before each release

---

9. Trust &amp; Safety Framework

9.1 Defense-in-Depth Model

Bhromon's content moderation operates across six independent layers:

Layer 1: Pre-publish gates (client-side validation)

Layer 2: Trust tier gating (Unverified cannot post TripLogs)

Layer 3: Community flagging (4 flag types + instant safety action)

Layer 4: Freshness decay (automatic staleness marking)

Layer 5: Cloud Function auto-moderation (threshold-based)

Layer 6: Human review (founder spot-checks + Region Expert council)

No single layer is sufficient. Content that passes Layer 1 can still be flagged at Layer 3. Content that passes all automated layers is spot-checked at Layer 6.

9.2 Explorer Score Formula

Score = (helpfulVotes × 2)

+ (tripsPublished × freshnessDecayFactor)

+ peerEndorsements

− (spamFlagsReceived × 5)

− (safetyFlagsReceived × 10)

Key design decisions:

Safety flags penalize 2× more than spam flags -- reflects real-world severity

Trip freshness decay factor: score contribution decreases as published content ages

Formula is fully public -- visible in app, documented in help center

No hidden multipliers, no A/B-tested invisible boosts

9.3 Flag Processing

| Flag Type | Immediate Action | Threshold | Post-Threshold Action |
| --- | --- | --- | --- |
| Outdated | Visual stale badge on content | 3 flags | Feed rank ×0.5; author notified |
| Inaccurate | None | 3 flags | Review queue; author notified |
| Spam | None | 2 flags | Content hidden; review queue |
| Safety | <b>Content hidden immediately</b> | 1 flag | Founder FCM alert; 24h review SLA |

9.4 CHT &amp; Sensitive Areas Policy

The Chittagong Hill Tracts require special handling:

<b>Travel advisory prompt</b> automatically displayed on all CHT-region content

<b>Military zone restrictions</b> -- any content mentioning restricted areas is flagged for manual review

<b>Local community respect</b> -- explicit guidelines for photographers and trekkers visiting indigenous communities

<b>Collaboration with indigenous rights organizations</b> -- advisory board includes CHT community representatives

<b>No political content</b> -- content expressing political opinions about CHT status is out of scope and removed

9.5 Content Moderation SLAs

| Flag Type | Review SLA | Escalation |
| --- | --- | --- |
| Safety | 24 hours | Founder review within 4 hours if high severity |
| Spam | 72 hours | Auto-action at threshold; manual review within 72h |
| Outdated / Inaccurate | 7 days | Community re-confirmation preferred over removal |
| Appeal | 5 business days | Final decision by co-founder; documented and disclosed |

---

10. Cold-Start Strategy

10.1 The Empty Map Problem

Every content platform faces the cold-start problem. For Bhromon, an empty map at launch would be catastrophic -- users who arrive to find no TripLogs for their destination will never return.

Our answer: launch with more content than most platforms achieve in their first 6 months.

10.2 Founding Explorers Program

Recruitment criteria (30 explorers):

Active travel community presence (blog, Instagram, YouTube, Facebook group admin)

Demonstrated personal knowledge of specific regions

Commitment to quality documentation, not just quantity

Willingness to follow Bhromon content standards

NOT selected by follower count -- selected by content depth

Incentives:

Permanent <b>Pioneer badge</b> (gold, cannot be earned any other way)

Optional <b>advisory equity shares</b> (2-5% of advisory pool for top contributors)

Profile <b>spotlight</b> on launch marketing materials

<b>Stipend:</b> Top 10 selected explorers receive BDT 20,000 each from the BDT 2,00,000 commission fund

<b>Early access</b> to Premium Guide creation (bypasses Verified tier requirement)

Content targets per Founding Explorer:

Minimum 10 TripLogs covering their specialty region

Minimum 25 Pro-Tips per region

At least 3 TripLogs must include full cost breakdowns

Platform launch targets:

300 verified TripLogs across all 8 divisions

750 Pro-Tips with less than 30 days old (fresh at launch)

Coverage of at least 20 most-searched destinations

Average TripLog quality score >4.5/5 (manual co-founder review)

10.3 Quality Gate Process

Every piece of seed content undergoes a 3-day co-founder review sprint:

Review criteria:

1. <b>Helpful:</b> Does this answer a real traveler question?

2. <b>Accurate:</b> Can key facts be independently verified?

3. <b>Fresh:</b> Does it reflect current conditions (2024-2025)?

4. <b>Structured:</b> Does it use all relevant block types?

5. <b>Safe:</b> Does it include appropriate safety notes where needed?

Content failing any criterion is returned to the Founding Explorer with specific feedback. No exceptions for Pioneer badges.

10.4 Pre-Launch Waitlist Strategy

Phase -2 (6 months before launch):

"Bhromon Insiders" private Facebook group -- behind-the-scenes building, 2,000-person waitlist target

Weekly "From the Trail" newsletter featuring Founding Explorer sneak peeks

Instagram Stories documenting the Founding Explorer content-creation process

Phase -1 (2 months before launch):

Founding Explorers publish teaser content publicly -- hidden waterfall, secret viewpoint, local food find

Each piece of teaser content drives to waitlist signup

15 university ambassadors host "Discover Your Country" sessions at DU, CU, RU, JU, and 11 others

Launch week:

Invite-only beta for 7 days -- first 5,000 waitlist members only

Every user gets 5 invite codes to share

FOMO drives secondary waitlist surge

---

11. Technical Architecture

11.1 Stack Decision Rationale

| Technology | Choice | Why |
| --- | --- | --- |
| Client | Flutter (Dart) | Single codebase for Android + iOS; strong offline support; Hive integration |
| State mgmt | flutter_bloc | Battle-tested; excellent testability; clear event/state separation |
| DI | get_it + injectable | Code-generated; zero runtime overhead; type-safe |
| Navigation | go_router | Deep link support; shell routes for bottom nav; auth guard built-in |
| Auth | Firebase Auth | Phone OTP critical for BD market; Google as fallback; battle-tested |
| Database | Cloud Firestore | Real-time listeners; offline SDK; flexible schema for evolving data model |
| Local DB | Hive | Flutter-native; AES-256 encryption; fast; no SQL overhead |
| Maps | MapLibre GL | OpenStreetMap; offline tiles; no Google Maps API cost |
| Functions | Firebase Cloud Functions (Node/TS) | Trigger on Firestore events; cron for decay; trusted compute for scores |
| Storage | Firebase Storage | Image hosting; CDN; direct mobile upload |
| Push | Firebase Cloud Messaging | Free tier covers all pre-revenue scale; deep-link routing |
| Crash | Firebase Crashlytics | Production error visibility; symbol upload in CD |
| Analytics | Firebase Analytics | Event-driven; no PII; GDPR-safe |

11.2 Architecture Overview

+--------------------------------------------------------+

|  Flutter Client (Android + iOS)                        |

|  +--------------------------------------------------+  |

|  |  Presentation  (BLoC + Widgets)                  |  |

|  |  +- MapBloc  TripLogBloc  TrustBloc  VaultCubit |  |

|  |  +- AuthCubit  FeedCubit  NotificationCubit     |  |

|  +--------------------------------------------------+  |

|  |  Domain  (Pure Dart — no framework imports)      |  |

|  |  +- Entities  Value Objects  Use-cases           |  |

|  |  +- Repository Interfaces  Failures              |  |

|  +--------------------------------------------------+  |

|  |  Data  (I/O — implements domain interfaces)      |  |

|  |  +- Firestore Sources  Hive DAOs  Models         |  |

|  |  +- SyncManager  ConflictResolver  ImagePipeline |  |

|  +--------------------------------------------------+  |

+------------------------+-------------------------------+

|

+--------------+--------------+

| Firebase (asia-south1)      |  Hive (encrypted)

| Auth · Firestore · Storage  |  AES-256 local boxes

| Functions · FCM · Analytics |  OSM tile cache

+-----------------------------+

11.3 Feature Module Structure

lib/features/

+-- map/            Geospatial discovery + trust pin rendering

+-- trip_log/       Block editor + publish + feed

+-- pro_tip/        Tip submission + vote + decay display

+-- offline_vault/  Download + SyncManager + conflict UI

+-- trust/          Score stream + flagging + moderation

+-- auth/           Phone OTP + Google + profile bootstrap

+-- feed/           Smart home feed aggregation + ranking

+-- explorer/       Public profile + badges + history

+-- premium_guide/  Guide creation + purchase + revenue

+-- notifications/  FCM token + routing + settings

+-- chat/           Direct messaging peer-to-peer explorer chat

+-- ota/            In-app OTA system auto-update manager

Module independence rule: No feature may import another feature. Cross-feature communication via shared `core/` domain interfaces only.

11.4 Data Flow Patterns

Read (cache-first):

BLoC request -> Repository -> Hive (fresh?) -> YES: return

-> NO: Firestore -> update Hive -> return

-> Network error + stale cache: return stale + flag

-> Network error + no cache: Left(NetworkFailure)

Write (optimistic outbox):

User action -> Hive (optimistic write) -> UI update

-> Hive outbox enqueue

-> Online? -> SyncManager.flush() -> Firestore

-> Conflict? -> MergeConflictDialog

-> Network error? -> backoff + retry

-> Offline? -> ConnectivityService -> auto-flush on reconnect

---

12. Offline-First System Design

12.1 Freshness TTL Matrix

| Content Type | TTL | Rationale | Stale Behavior |
| --- | --- | --- | --- |
| LocationPin | 4 hours | User location changes frequently | Re-fetch silently |
| TripLog (read) | 24 hours | Stable long-form content | Return stale + stale chip |
| ProTip | 1 hour | Decay state must be current | Re-fetch or show aging badge |
| ExplorerProfile (others) | 30 minutes | Score changes infrequently | Background refresh |
| ExplorerProfile (own) | Real-time stream | User needs live score | Firestore listener |
| OfflineBundle | Never auto-expire | Manual delete only | Manual refresh button |
| Feed content | 15 minutes | Freshness is a selling point | Pull-to-refresh |

12.2 SyncManager State Machine

IDLE -> FLUSHING -> SUCCESS (all synced)

-> CONFLICT (conflict detected, merge required)

-> RETRY (network error, exponential backoff)

-> FAILED (max retries exceeded, user notified)

Backoff schedule:

Retry 1: 5 seconds

Retry 2: 15 seconds

Retry 3: 60 seconds

Retry 4: 5 minutes

Retry 5: 15 minutes

After Retry 5: markFailed, FCM notification to user

12.3 Conflict Resolution Strategy

| Content Type | Strategy | UI |
| --- | --- | --- |
| ProTip (edit) | Last-Write-Wins | None -- transparent to user |
| LocationPin (edit) | Last-Write-Wins | None |
| TripLog (edit) | Three-way merge required | MergeConflictDialog |
| TripLog (delete) | Last-Write-Wins | Confirmation only |
| Vote / Flag | Server authority | Optimistic rollback if fails |

Three-way merge dialog panes:

1. <b>Original</b> -- common ancestor (grey background)

2. <b>Your version</b> -- local outbox copy (mint border)

3. <b>Server version</b> -- current Firestore doc (gold border)

User options: "Use mine"  -  "Use server"  -  "Edit merged" (free-text editor)

---

13. Cloud Infrastructure &amp; Backend

13.1 Firebase Project Configuration

Project: bhromon-prod

Region: asia-south1 (Mumbai)  ← Minimum latency from Bangladesh

Plan: Blaze (pay-as-you-go)

Estimated monthly Firebase cost at 10K MAU:

Firestore reads:   ~2M reads  -> $0.12

Firestore writes:  ~500K writes -> $0.09

Functions:         ~1M invocations -> $0.40

Storage:           ~20 GB -> $0.50

FCM:               Free (unlimited)

Crashlytics:       Free

------------------------------------

Total estimated:   ~$1.11/month at 10K MAU

13.2 Cloud Functions Suite

| Function | Trigger | Purpose |
| --- | --- | --- |
| `computeExplorerScore` | Firestore onWrite: trust_events | Recompute score + tier after any trust event |
| `decayFreshness` | Pub/Sub schedule: 02:00 BST daily | Mark stale tips; send FCM to authors |
| `moderateContent` | Firestore onCreate: trust_events | Auto-hide on spam/safety thresholds |
| `sendDecayNotifications` | Called by decayFreshness | Send FCM to affected users |
| `notifyFounders` | Called by moderateContent | Alert founders on safety flag |
| `onNewTripLog` | Firestore onCreate: trip_logs | Update pin.linkedTripIds; award score event |
| `onNewProTip` | Firestore onCreate: pro_tips | Update pin.linkedTipIds; award score event |
| `processPremiumPurchase` | HTTP callable | Verify payment; unlock guide; credit author |

13.3 Firestore Security Architecture

Core rules:

1. All reads of non-hidden content are public (read without auth)

2. All writes require authentication

3. TripLog creation requires Community tier (score ≥ 50)

4. Premium Guide creation requires Verified tier (score ≥ 200)

5. `explorer_scores` collection: writes blocked from all clients (Cloud Functions only)

6. `trust_events` collection: append-only, no reads by non-owner

7. Region Expert moderation actions require `isRegionExpert` flag in profile

13.4 Storage Rules

trip_logs/{tripId}/**  -> Authenticated write, public read, max 5MB, images only

avatars/{uid}/**       -> Own UID write only, public read, max 2MB

premium_guides/{id}/** -> Verified tier write, authenticated read (purchase verified by function)

---

14. Monetization Strategy

14.1 Core Philosophy

No banner ads. No algorithmic promotion. No booking commissions.

Every revenue stream must satisfy three criteria:

1. The user understands exactly what they're paying for (or what is promoted)

2. The payment does not compromise content integrity

3. The platform's incentives remain aligned with explorer success, not advertiser success

14.2 Revenue Streams

Stream 1: Community Platform (Free)

Purpose: Network effects, data richness, brand building

Includes all: Verified TripLogs, Pro-Tips, basic map, limited offline vault (1 district), community features, Explorer Score.

Free forever. Revenue comes from the other three streams -- not from access restrictions.

---

Stream 2: Partner Picks (B2B Subscription)

Model: Monthly listing fee after 30-day free trial

Target partners: Eco-resorts, trekking gear shops, responsible tour operators, transport services

Price range: BDT 2,000-8,000/month depending on listing type

Non-negotiable rules:

Every Partner Pick carries a permanent "Curated Partner" label -- visually distinct from editorial content

Partners cannot influence editorial content or Explorer Scores

Partners cannot flag competitor content

Listings are reviewed quarterly; removed if community flags exceed threshold

- Year 1 target: 10 active partners -> BDT 40,000/month revenue

Partner listing types:

| Type | Description | Price |
| --- | --- | --- |
| Location Partner | Featured on specific pin(s) | BDT 2,000/month |
| Category Partner | Featured in category (e.g., "Best eco-stays") | BDT 4,000/month |
| Division Partner | Featured across a division's content | BDT 8,000/month |

---

Stream 3: Premium Explorer Guides

Model: Creator marketplace; platform takes 20% commission

Eligibility: Verified tier (Explorer Score ≥ 200) required

Price range set by author: BDT 99-999 per guide

Payment methods: bKash, Nagad, Rocket, VISA/Mastercard

What makes a Premium Guide different from a free TripLog:

Extended format: no length limits, additional block types (video embed, downloadable PDF checklist)

Interactive route: turn-by-turn waypoints with distance/time estimates

Seasonal guide: multiple versions for dry/wet season

Author guarantee: guide author commits to updating within 30 days of a major change

Revenue projection for Year 2:

50 active Verified Explorers

Average 2 guides each

100 guides at average BDT 250

500 purchases/month

<b>Platform revenue: 500 × BDT 50 (20%) = BDT 25,000/month</b>

---

Stream 4: Regional Board Partnerships

Model: Grant / contract income from public tourism bodies

Target: Bangladesh Tourism Board, district councils, NGOs working in sustainable tourism

"Featured Region" product:

An interactive district-level map commissioned by the tourism authority:

Curated TripLog collection selected by Bhromon editorial team

Custom map layer with tourism board branding

Downloadable offline bundle promoted to all Bhromon users

Quarterly analytics report on traveler behavior in the region

Pricing: BDT 2,50,000-5,00,000 per featured region per year

Year 1 target: 1 featured region pilot (CHT district council or Sundarbans conservancy)

Year 3 target: 3-4 regional partnerships

Disclosure policy: Every Featured Region carries a "Sponsored by [Authority]" label visible to all users. Editorial independence is contractually guaranteed -- the tourism board cannot edit or remove community content.

14.3 Revenue Model Summary

| Stream | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Partner Picks | $5,000 | $25,000 | $80,000 |
| Premium Guides (20%) | $2,000 | $15,000 | $50,000 |
| Regional Grants | $3,000 | $15,000 | $40,000 |
| <b>Total</b> | <b>$10,000</b> | <b>$55,000</b> | <b>$170,000</b> |

USD figures. BDT equivalent at 110 BDT/USD.

14.4 Unit Economics at Scale

Cost to acquire 1 MAU (Year 1):

Marketing spend: $5,000

University ambassador program: $3,000 (15 × $200 honorarium)

Total acquisition budget: $8,000 for 10,000 MAU

<b>CAC: $0.80/MAU</b>

Lifetime value (LTV) per MAU (Year 3):

- 5% of MAUs purchase ≥1 Premium Guide/year @ avg BDT 250 -> $1.14/MAU

0.2% become active guide creators earning platform 20%

<b>Conservative LTV: ~$1.50/MAU</b>

LTV/CAC ratio: ~1.9× at Year 3 -- healthy for a content platform with strong network effects and zero paid distribution costs at maturity.

---

15. Go-to-Market Strategy

15.1 Phase Timeline

**Phase -2: Community Building (Now -> Month -4)**

Goal: 2,000-person waitlist + 30 Founding Explorers recruited

Tactics:

Launch "Bhromon Insiders" private Facebook group

Weekly "from the trail" content: behind-the-scenes building

Personal outreach to 80+ travel bloggers, photographers, and group admins

LinkedIn thought leadership: "Why Bangladeshi travel info is broken" article series

DM outreach to top travel content creators in BD

---

**Phase -1: Content Seeding (Month -4 -> Month 0)**

Goal: 300 TripLogs, 750 Pro-Tips seeded; 5,000 waitlist

Tactics:

Founding Explorers publish content on Bhromon (private beta)

Teasers: each Founding Explorer shares one "hidden gem" discovery publicly, driving to waitlist

University Ambassador recruitment: 15 campuses, 10 ambassadors per campus

Press outreach: Prothom Alo, Daily Star, YouthOP, Sangbad Pratidin travel sections

"Discover Your Country" workshops: virtual + in-person at DU, BUET, NSU

---

Phase 1: Public Beta (Month 1-2)

Goal: 5,000 installs, 500 user-generated TripLogs

Tactics:

- **Invite-only for 7 days:** Only waitlist members + 5 invite codes each -> FOMO

Launch announcement coordinated across all 30 Founding Explorers simultaneously

Instagram Reels series: "Hidden BD" -- 15-second videos of under-visited places

- In-app referral: "Invite a friend -> both get Pioneer access badge for 7 days"

Press release picked up by BD travel media

Product Hunt launch (international tech visibility)

---

Phase 2: Growth (Month 3-5)

Goal: 10,000 MAU, 2,000 user-generated TripLogs

Tactics:

<b>"Trip of the Month" contest:</b> Best TripLog wins outdoor gear from Partner picks

<b>"Verify Your City" campaign:</b> Users earn double XP for confirming tips in their home city for one week

Cross-promotion with university travel clubs

SEO: Bhromon TripLogs begin ranking for "[destination] travel guide Bangladesh"

Partner Picks launch: 5 eco-resorts, 3 gear shops onboarded

---

Phase 3: Monetization (Month 6-8)

Goal: 20,000 MAU, $1,000 revenue, Premium Guide marketplace live

Tactics:

Premium Guide creation open to all Verified explorers

Bangladesh Tourism Board partnership pitch (using data from Phase 1-2 to demonstrate reach)

Influencer partnerships: pay-per-TripLog (not pay-per-post) model

Featured Region pilot with one district council

15.2 Channel Strategy

| Channel | Primary Goal | Secondary Goal | Budget |
| --- | --- | --- | --- |
| Facebook (organic) | Community building | Waitlist growth | $0 |
| Instagram Reels | Brand awareness | App downloads | $500 |
| University ambassadors | User acquisition | Content seeding | $3,000 |
| PR / media coverage | Credibility | Organic downloads | $0 |
| Content SEO | Long-term organic traffic | Brand discovery | $0 |
| Partner co-marketing | Mutual audience growth | Revenue | $0 |
| Product Hunt | International visibility | Developer community | $0 |

15.3 Content Marketing Strategy

Bhromon's content IS the product. Unlike most platforms that need to create marketing content, Bhromon's TripLogs and Pro-Tips are natively shareable:

<b>TripLog share card:</b> Each TripLog generates an auto-formatted image card for WhatsApp / Instagram sharing

<b>Pro-Tip share card:</b> Each tip gets a shareable design with the Bhromon watermark

<b>Founder content:</b> Co-founders maintain personal travel accounts and cross-reference Bhromon consistently

<b>"Tip of the Day":</b> Daily Instagram Stories post featuring a fresh Pro-Tip -- drives app opens

---

16. Competitive Landscape

16.1 Direct and Indirect Competitors

| Competitor | Nature | Strength | Critical Weakness | Bhromon's Edge |
| --- | --- | --- | --- | --- |
| Facebook Travel Groups | Massive, unstructured community | 200M+ users, zero cost to join | No verification, unsearchable, 100% online-only | Structured + searchable + offline + trust-scored |
| Google Maps / Lists | Global POI database | Authoritative location data, ubiquitous | No trip narrative, no cost data, no safety context | Rich itineraries, cost breakdowns, safety notes, hidden gems |
| Tour Aggregator Apps (GoZayaan, Sheba.xyz travel) | Booking-first platforms | Payment infrastructure, partnerships | Content exists to drive bookings -- inherent bias | Content-first; zero booking pressure; trust is the product |
| Travel Blogs / YouTube | Deep individual expertise | High production value, personality-driven | Siloed, static, impossible to search across creators | Many-to-many graph; community re-verification; decay alerts |
| TripAdvisor (global) | Established review platform | Brand recognition, large database | BD content is thin and outdated; review-gaming rampant | BD-specific depth; structured trust score vs star-rating gaming |
| Local newspaper travel sections | Editorial authority | Trusted brand, professional writing | Infrequent, no real-time updates, no offline access | Real-time community updates; offline-first |

16.2 Why Incumbents Cannot Easily Copy Bhromon

1. The Offline-First Architecture is a Genuine Engineering Investment

Building genuine offline-first sync with conflict resolution is not a feature toggle -- it's an architectural decision made from day one. Retrofitting this onto an existing booking-first app requires rebuilding the entire data layer.

2. Trust Score Requires a Clean Incentive Structure

A booking platform cannot credibly implement a trust score because its core business model (commission-driven recommendations) directly conflicts with unbiased trust signals. Any trust score they build will be distrusted by users who know the platform profits from specific recommendations.

3. The Founding Explorer Network is a Relationship Asset

30 trusted local experts who joined because of genuine belief in the mission cannot be replicated by a competitor offering higher payment -- the relationship and shared values are the moat, not the content alone.

4. Community-Owned Content Graph Compounds

Every TripLog, every Pro-Tip, every confirmation adds a node and edges to a graph that becomes harder to replicate the longer it exists. A competitor starting today faces the same cold-start problem Bhromon solved at launch.

16.3 Competitive Positioning Statement

"Bhromon is not trying to be a better TripAdvisor or a Bangladeshi Yelp. We are building the trust infrastructure that booking platforms, government tourism boards, and individual travelers will all eventually rely on as the ground-truth layer for Bangladesh."

---

17. Risk Analysis &amp; Mitigation

17.1 Risk Register

| Risk | Category | Likelihood | Impact | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- |
| Cold-start failure (empty map at launch) | Product | High (without program) | Critical | Founding Explorers Program guarantees 300+ TripLogs pre-launch; quality gate enforced | CEO |
| Safety misinformation causes real harm | Trust &amp; Safety | Medium | Severe | Instant safety-flag hiding; decay alerts; manual spot-checks; CHT advisory prompts | CTO |
| Offline sync data loss | Technical | Medium | High | Rigorous SyncManager testing; Phase 1 write-back limited to Pro-Tips only; 3-way merge for TripLogs | CTO |
| Low-quality content floods feed | Product | Medium | Moderate | Reputation gating (Unverified -> tips only); algorithmic demotion of low-signal content | CEO |
| Monetization erodes community trust | Business | Low | Moderate | Mandatory partner labeling; no auto-play ads; quarterly partner review; community feedback loop | CEO |
| CHT geopolitical sensitivity | Legal / PR | Medium | Moderate | Strict content guidelines; advisory board includes CHT representatives; no political content policy | CEO |
| Key person dependency (CTO/CEO) | Operational | Medium | High | Document all architecture decisions (ADRs); pair programming culture; advisor backup network | Both founders |
| Firebase cost scaling unexpectedly | Financial | Low | Moderate | Aggressive caching reduces reads by ~80%; monitor Firestore usage weekly; budget alerts set | CTO |
| Competitor with deeper pockets enters | Market | Medium | Moderate | Speed to market; Founding Explorer relationship moat; community-owned content compounds faster than paid acquisition | CEO |
| Bengali NLP / content moderation at scale | Technical | Medium | Moderate | Human-in-the-loop moderation through Year 1; invest in Bengali moderation tooling pre-Series A | CTO |
| App store rejection (Google/Apple policy) | Operational | Low | High | Pre-submission policy review; no UGC moderation gaps; clear content guidelines published | CTO |
| Seasonal usage dips (monsoon = less travel) | Business | High | Low | Diversify content to include planning-season usage (researching before next dry season trip) | CEO |
| Currency/payment gateway disruption (bKash/Nagad) | Financial | Low | Moderate | Multi-gateway integration from day one; manual bank transfer fallback for Premium Guides | CTO |
| Data privacy breach (user location/PII) | Legal | Low | Severe | Firestore security rules audited; EXIF GPS stripping on all images; encrypted local storage | CTO |

17.2 Risk Monitoring Cadence

<b>Weekly:</b> Firebase cost dashboard review; flag queue backlog check

<b>Bi-weekly:</b> Content quality spot-check (10 random TripLogs scored against rubric)

<b>Monthly:</b> Full risk register review at founder sync; update likelihood/impact scores

<b>Quarterly:</b> Partner Pick audit; CHT content compliance review; advisory board check-in

17.3 Crisis Response Protocols

Safety incident reported by user (e.g., a Pro-Tip led someone into danger):

1. Immediate: Content hidden (already automatic for safety flags)

2. Within 4 hours: Founder reviews incident, documents timeline

3. Within 24 hours: Direct outreach to affected user; offer support

4. Within 72 hours: Root-cause analysis; policy update if systemic gap found

5. Transparent postmortem published to Bhromon Insiders community (anonymized)

Data breach or security incident:

1. Immediate: Affected systems isolated; Firebase security rules audited

2. Within 24 hours: Determine scope (which users, what data)

3. Within 72 hours: Legal notification requirements assessed (BD data protection law)

4. Public disclosure if user data exposed, per legal counsel guidance

---

18. Team &amp; Hiring Plan

18.1 Founding Team

CEO / Product Lead: M. S. Rana

Responsibilities: Vision, strategy, Founding Explorer relationships, partnerships, fundraising

Background: Travel community lead &amp; early-stage startup product developer

Time allocation: Community (40%)  -  Product (30%)  -  Fundraising (20%)  -  Operations (10%)

Co-Founder &amp; CTO: Izhaan Intellect

Responsibilities: Flutter architecture, Firebase infrastructure, offline-first systems, technical hiring

Background: Senior mobile systems engineer &amp; offline-first database architect

Time allocation: Architecture (30%)  -  Hands-on coding (50%)  -  Technical hiring (10%)  -  DevOps (10%)

18.2 Advisory Board (Sought)

| Role | Profile Sought | Value Add |
| --- | --- | --- |
| Travel Safety &amp; Ethics Advisor | Respected BD hiking/backpacking community figure | Credibility with target users; safety policy input |
| Geospatial / Mapping Specialist | GIS or mapping infrastructure background | Offline tile optimization; GeoHash query tuning |
| Monetization &amp; Partnerships Advisor | Ex-BD Tourism Board or brand partnership manager | Regional Board deal-making; partner pricing strategy |
| CHT Community Representative | Indigenous rights or CHT development background | Content policy guidance; community trust |
| Bengali NLP / Content Moderation Advisor | ML/NLP background, Bengali language expertise | Scaling moderation beyond manual review |

18.3 Hiring Roadmap (Post-Seed)

Months 1-3 (using seed funding):

No new hires -- founders execute directly with seed funding covering their own runway

Months 4-8 (Phase 2-3, pending traction):

- **Community Manager** (part-time -> full-time) — manages Founding Explorer relationships, content quality spot-checks, user support

<b>Flutter Contractor</b> (part-time) -- accelerates Phase 3 feature backlog (Premium Guides, offline write-back)

Post-Series A (future, not in current ask):

Backend Engineer (Cloud Functions, Firestore optimization at scale)

Bengali Content Moderator (full-time, scales human review layer)

Growth Marketer (paid acquisition once unit economics proven)

Designer (dedicated UI/UX, currently founder-led)

18.4 Culture Principles

1. <b>Ship with the community, not at them</b> -- every major feature gets Founding Explorer feedback before public release

2. <b>Document decisions, not just code</b> -- Architecture Decision Records for every significant technical choice

3. <b>Default to transparency</b> -- internal metrics shared with Founding Explorers monthly

4. <b>Bias toward action</b> -- 2-week sprint cycles, weekly founder syncs, no permission-seeking culture

---

19. Financial Model

19.1 Seed Funding Ask: $75,000 (≈ BDT 82,00,000)

19.2 Use of Funds Breakdown

| Category | % | Amount (USD) | Amount (BDT) | Detail |
| --- | --- | --- | --- | --- |
| Core team stipends (6 months) | 40% | $30,000 | BDT 33,00,000 | CEO + CTO runway to public launch |
| Founding Explorer program | 20% | $15,000 | BDT 16,50,000 | BDT 2,00,000 commission fund + logistics/travel for content creation |
| Marketing &amp; launch events | 15% | $11,250 | BDT 12,37,500 | University ambassadors, launch event, Instagram Reels production |
| Cloud infrastructure | 10% | $7,500 | BDT 8,25,000 | Firebase Blaze plan, OSM tile hosting, image storage, buffer for scale |
| Legal &amp; compliance | 15% | $11,250 | BDT 12,37,500 | Company registration, IP/trademark filing, advisor agreements, contingency |

19.3 3-Year Revenue Projection

| Year | MAU | Premium Guides | Partner Listings | Regional Grants | Total Revenue (USD) | Total Revenue (BDT) |
| --- | --- | --- | --- | --- | --- | --- |
| Year 1 | 10,000 | $2,000 | $5,000 | $3,000 | $10,000 | BDT 11,00,000 |
| Year 2 | 50,000 | $15,000 | $25,000 | $15,000 | $55,000 | BDT 60,50,000 |
| Year 3 | 150,000 | $50,000 | $80,000 | $40,000 | $170,000 | BDT 1,87,00,000 |

Conservative projections. Revenue ramps as the reputation system matures and Premium Guide supply grows organically with the Verified Explorer base.

19.4 Burn Rate &amp; Runway

Monthly burn (Months 1-6, seed-funded):

Team stipends: $5,000/month

Infrastructure: $1,250/month

Marketing: $1,875/month

- **Total: ~$8,125/month -> 6-month runway on Founding Explorer + team allocation alone**

Legal and one-time marketing/event costs are front-loaded in Months 1-2, extending effective runway for ongoing operations to approximately 7-8 months with disciplined spending.

19.5 Path to Series A

Series A readiness triggers (targeting Month 10-14):

20,000+ MAU sustained for 3 consecutive months

$1,000+ MRR (monthly recurring revenue) from Premium Guides + Partner Picks

Demonstrated retention: ≥40% Month-2 retention cohort

At least 1 signed Regional Board partnership

Clear unit economics: LTV/CAC ≥ 2× at observed scale

Series A use case: Scale content moderation team, expand to video content formats, build native iOS/Android performance optimizations, potentially explore adjacent markets (Nepal, Sri Lanka domestic travel -- similar information desert problem).

19.6 Break-Even Analysis

At current revenue trajectory, break-even is targeted for end of Year 3, contingent on:

Team remaining lean (2 founders + 1-2 part-time hires through Year 2)

Firebase costs scaling sub-linearly with MAU (achieved via aggressive caching -- validated in architecture)

Premium Guide marketplace reaching critical mass of 50+ active Verified creators by Year 2

---

20. Development Roadmap

Phase 0 -- Seed &amp; Alpha (Pre-Launch, 2 Months)

Engineering:

Flutter Clean Architecture scaffold; core feature modules stubbed

Firebase project setup; Auth (Phone + Google); Firestore schema deployed

TripLog editor (block-based) -- core functionality

Map screen with GeoHash proximity query

Hive offline cache -- read-only (no write-back yet)

Basic flagging system prototype

Content &amp; Community:

Recruit 30 Founding Explorers

Seed 300 TripLogs, 750 Pro-Tips across all 8 divisions

3-day co-founder quality review sprint

Milestone: Alpha testers (Founding Explorers) rate content quality >4.5/5

---

Phase 1 -- Core Public Beta (Months 1-2)

Engineering:

Invite-code gated public launch

Full Auth + Firestore data model live

Verified Geo-Map with proximity search, trust-tier colour coding

Basic Offline Vault (read-only district downloads)

Comments and likes on TripLogs

Explorer Score v0.1 (client-estimated, Cloud Function not yet authoritative)

Go-to-Market:

7-day invite-only FOMO launch

University ambassador activation (15 campuses)

PR push to BD travel media

Milestone: 5,000 installs, 500 user-generated TripLogs

---

Phase 2 -- Trust &amp; Community (Months 3-5)

Engineering:

Reputation engine v1 -- Cloud Function `computeExplorerScore` authoritative

Verified Explorer badges distributed automatically at threshold

Community flagging + auto-moderation pipeline (`moderateContent` function)

Personalized smart feed (ranking algorithm live)

Partner Picks integration (transparent UI, first 5 partners onboarded)

Decay system live: `decayFreshness` nightly scheduler + FCM notifications

Go-to-Market:

"Trip of the Month" contest launch

Cross-promotion with university travel clubs

SEO content strategy begins showing early traction

Milestone: Average Pro-Tip helpfulness >4.0; flag accuracy >85%

---

Phase 3 -- Monetization &amp; Offline Depth (Months 6-8)

Engineering:

Offline write-back SyncManager with full conflict resolution UI

Premium Guides marketplace -- creation, purchase, 80/20 revenue split

Regional Board "Featured Destination" pilot integration

Performance optimization pass (target: <2s cold start, 60fps map scroll)

Full public launch (invite-only gate removed)

Go-to-Market:

Bangladesh Tourism Board partnership pitch using Phase 1-2 data

Influencer partnership program (pay-per-TripLog model)

First Featured Region launches

Milestone: 20,000 MAU; first $1,000 in cumulative Premium Guide sales

---

Phase 4 -- Scale &amp; Series A Prep (Months 9-14, contingent on traction)

Engineering:

Bengali content moderation tooling investment

Video block type for TripLogs (short-form embedded clips)

Performance hardening for 50K+ MAU scale

iOS-specific polish (Apple HIG compliance pass)

Go-to-Market:

2nd and 3rd Regional Board partnerships

Expansion content push: target underserved divisions (Mymensingh, Rangpur)

Series A fundraising process

Milestone: 50,000+ MAU; $3,000+ MRR; Series A term sheet

---

21. KPIs &amp; Success Metrics

21.1 North Star Metric

Weekly Active Verified Content Contributions -- the number of TripLogs and Pro-Tips published or re-confirmed by Community-tier-or-above explorers each week. This single metric captures content freshness, community trust depth, and platform health simultaneously.

21.2 KPI Dashboard (12-Month Targets)

| Metric | Target | Measurement |
| --- | --- | --- |
| Verified TripLogs (cumulative) | >5,000 | Firestore count, tier ≥ Verified |
| Monthly Active Users (MAU) | 20,000 | Firebase Analytics |
| Offline Vault activation rate | >40% of active users | % users with ≥1 downloaded district |
| Pro-Tip average freshness | <4 months | Average `daysSinceConfirmed` across all live tips |
| Community flag accuracy | >90% upheld | % flags confirmed correct on moderator review |
| Month-2 retention | >40% | Cohort analysis |
| Revenue (cumulative) | $10,000 | Stripe/bKash/Nagad transaction sum |
| Net Promoter Score (NPS) | >50 | Quarterly in-app survey |
| Explorer Score distribution | >15% Community tier+ | % of MAU above Unverified |
| Safety flag response time | <24 hours | Cloud Function timestamp analysis |

21.3 Leading vs. Lagging Indicators

Leading indicators (watch weekly):

New TripLog submissions per day

Pro-Tip re-confirmation rate

Founding Explorer activity (are the 30 still active?)

App store rating trend

Outbox sync failure rate (technical health)

Lagging indicators (review monthly):

MAU growth rate

Revenue

NPS

Partner Pick renewal rate

21.4 Funnel Metrics

Waitlist signup -> App install -> First session -> First contribution -> Verified tier -> Repeat contributor

Target conversion rates:

Waitlist -> Install:          60%

Install -> First session:     85%

First session -> First contribution: 25%

First contribution -> Verified tier: 15% (within 90 days)

Verified tier -> Repeat contributor: 50% (monthly active)

---

22. Legal &amp; Compliance

22.1 Corporate Structure

Company registration in Bangladesh (Private Limited Company under RJSC)

Founders hold majority equity; advisory equity pool reserved (5-8%)

Founding Explorer equity grants (if offered) structured as advisory shares with vesting

22.2 Data Protection

User location data (GeoCoordinate) is the most sensitive data type collected

EXIF GPS metadata stripped from all uploaded images automatically

Firestore security rules prevent any client from reading other users' raw location history

Compliance monitoring for Bangladesh's evolving data protection regulatory framework

Privacy policy and Terms of Service drafted with BD-qualified legal counsel before public launch

22.3 Content Liability

Platform operates under safe-harbor principles for user-generated content (where applicable under BD law)

Clear Terms of Service establish user responsibility for content accuracy

Safety-flag-triggered immediate hiding reduces platform liability exposure for harmful misinformation

CHT content policy specifically addresses sensitive political/military content restrictions

22.4 Intellectual Property

Bhromon trademark and logo filed for registration

TripLog and Pro-Tip content: contributors retain ownership; platform receives perpetual license to display, per Terms of Service

Open-source dependencies audited for license compatibility (MIT/BSD/Apache preferred)

22.5 Payment Compliance

bKash and Nagad integration requires merchant account compliance with Bangladesh Bank mobile financial services regulations

Premium Guide revenue split (80/20) documented in Terms of Service for tax transparency

VAT/tax obligations on digital transactions assessed with BD-qualified accountant

---

23. Partnerships &amp; Ecosystem

23.1 Partnership Categories

Tier 1 -- Government &amp; Institutional

Bangladesh Tourism Board (BTRI) -- Featured Region pilot target

District councils in CHT and Sundarbans periphery

University partnerships for ambassador program (DU, CU, RU, JU, BUET, NSU, +9 others)

Tier 2 -- Commercial Partners

Eco-resorts and homestays in target trekking/nature regions

Outdoor gear retailers (trekking equipment, camping gear)

Local transport cooperatives (CNG associations, boat operator groups) -- potential fair-fare data partnerships

Tier 3 -- NGO &amp; Community

CHT indigenous rights organizations (content policy advisory)

Environmental conservation groups (Sundarbans, wetlands) -- co-create safety/conservation content

Travel safety and rescue organizations -- emergency contact data integration potential

23.2 Strategic Integration Opportunities (Future)

<b>Transport apps:</b> CNG fare comparison cross-reference (mentioned in original Phase 2 GTM)

<b>Payment platforms:</b> Deeper bKash/Nagad integration for in-trip group expense splitting

<b>Weather services:</b> Real-time weather overlay on map for CHT/coastal trip planning

<b>Emergency services:</b> SOS button integration with local rescue/police contacts by region

---

24. Social Impact

24.1 Knowledge Preservation

Bhromon's Founding Explorer program -- particularly recruitment of Local Sage profiles like Farida -- creates a structural mechanism for preserving indigenous and local knowledge that has historically existed only in oral tradition or private conversation. This has value beyond commercial travel utility:

Documentation of trail conditions, seasonal patterns, and local ecology contributes to a long-term community knowledge archive

CHT community members gain a platform for sharing their expertise on their own terms, with attribution and (where structured) compensation

Knowledge that would otherwise be lost as older community members retire or pass away gains permanence

24.2 Economic Opportunity Distribution

Premium Guide marketplace creates a new income stream for skilled local guides, photographers, and writers -- particularly valuable in economically underserved regions like CHT and haor areas

Founding Explorer stipends provide direct, transparent compensation tied to genuine contribution quality, not follower-count-based influencer payments

Partner Pick program creates discovery channel for small, sustainable tourism businesses that cannot afford traditional advertising

24.3 Safety &amp; Risk Reduction

Real-time safety flagging and CHT advisory prompts directly reduce traveler risk in sensitive or hazardous areas

Fair-fare Pro-Tips reduce exploitation of travelers by predatory pricing -- particularly benefits lower-income domestic travelers (students, families) who are most vulnerable to overcharging

Structured cost breakdowns improve financial transparency and planning for budget-conscious travelers

24.4 Environmental Consideration

Future roadmap consideration: partner with conservation organizations to flag ecologically sensitive areas with visit guidelines

Offline-first design reduces redundant data transfer/network load compared to constantly-reloading web-based alternatives

Potential future feature: carrying-capacity alerts for over-visited fragile ecosystems (e.g., specific Sundarbans trails)

---

25. Investor Thesis

25.1 Why Now

1. <b>Smartphone penetration crossed 60%</b> -- the addressable market is finally large enough for a dedicated travel intelligence app

2. <b>Post-pandemic domestic travel boom</b> -- Bangladeshi youth travel culture has matured significantly since 2020

3. <b>Trust in existing platforms is at a structural low</b> -- booking-biased content has created a vacuum for an authentic alternative

4. <b>Firebase + Flutter maturity</b> -- offline-first mobile architecture that was prohibitively complex 5 years ago is now achievable by a small, well-architected team

5. <b>No incumbent has solved offline-first</b> -- the single biggest technical differentiator remains uncontested in the BD market

25.2 Why This Team

Deep personal credibility within the BD travel community (required for Founding Explorer recruitment)

Technical capability to execute genuine offline-first architecture (not a common skill set)

Demonstrated commitment to trust-first monetization -- credibly resisting the easier, faster booking-commission revenue model

25.3 Why This Is Venture-Scale

The content graph is a genuine defensible moat that compounds -- each contribution increases switching costs for users and barriers for competitors

The architecture, once built for Bangladesh, is highly portable to structurally similar markets (Nepal, Sri Lanka, parts of Northeast India) -- a clear expansion thesis

Premium Guide marketplace + Regional Board partnerships create multiple paths to meaningful revenue without compromising the core trust proposition

Trust infrastructure businesses (once established) tend to become essential utility layers that are difficult to displace -- the long-term vision extends beyond "travel app" to "Bangladesh's ground-truth layer"

25.4 The Ask

$75,000 seed funding to:

Fund 6 months of founder runway to reach public launch and Phase 3 monetization

Execute the Founding Explorer program that solves cold-start definitively

Deploy production-grade Firebase infrastructure and Flutter application

Establish the first Regional Board partnership, proving the institutional revenue thesis

In return: A platform with 20,000+ MAU, $10,000+ cumulative revenue, 5,000+ verified TripLogs, and a clear, validated path to Series A within 10-14 months.

---

Closing Statement

We have the map. We have the Founding Explorers. We have the trust model. We have the technical architecture to make offline-first travel intelligence real in Bangladesh's most beautiful and most disconnected places.

>

Now we need the fuel.

---

Bhromon -- Community  -  Discovery  -  Trust

Document version: 4.1 -- Comprehensive Pre-Seed Edition

Last updated: June 2026

Company: Bhromon Ltd. (Proposed Private Limited Company)

Founders: M. S. Rana (CEO &amp; Product Lead) | Izhaan Intellect (Co-Founder &amp; CTO)

WhatsApp: 01762033445

Email: mybhromon@gmail.com

Website: bhromon.fun